Test Plan

Demo Web Shop

demowebshop.tricentis.com

Version: 1.0

Prepared by:

Mohammed Bazzar

# 1. Introduction

This document outlines the test plan for the functional testing of the Demo Web Shop web application (demowebshop.tricentis.com). It defines the testing strategy, scope, objectives, tools, and responsibilities. The document is intended for QA engineers and any stakeholders involved in the testing process.

# 2. Test Objectives

- Validate all functional modules: Registration, Login, Search, Cart, and Wishlist.

- Verify that all mandatory field validations work correctly on Registration, Login pages.

- Confirm that the search feature handles valid, invalid, and empty inputs correctly.

- Validate the end-to-end shopping cart flow for both guest and registered users.

- Identify, document, and report all defects found during test execution.

- Ensure no critical or high-severity defects remain open before test closure.

# 3. Test Scope

## 3.1 In Scope

- Registration Page — valid registration, validation errors, duplicate email, boundary values

- Login Page — valid login, wrong password, empty credentials

- Search — valid/invalid keyword search, no-results handling

- Shopping Cart — add from product page, search results, and home page

- Wishlist — add to wishlist, button presence verification

- Functional and validation testing on Chrome browser

## 3.2 Out of Scope

- Real payment or order processing (demo site only)

- Cross-browser testing (Chrome)

# 4. Test Strategy

Testing will follow a black-box approach — validating system behaviour through the UI without access to source code. All test cases are automated using Selenium WebDriver (Java) and executed on Google Chrome.

## 4.1 Testing Types

- Functional Testing — verify each module behaves as per the SRS requirements.

- Validation Testing — confirm all required fields reject invalid or empty inputs with proper error messages.

- Negative Testing — invalid inputs, wrong passwords, and empty searches are explicitly tested.

- Smoke Testing — homepage load and basic navigation verified before full execution.

## 4.2 Test Design Techniques

- Equivalence Partitioning — grouping valid and invalid input classes.

- Boundary Value Analysis — testing input limits (e.g. field length, quantity).

- Error Guessing — anticipating likely failure points based on the SRS validations.

# 5. Test Summary

| # | Module / Page | Test Cases | Passed | Failed | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Login | 3 | 3 | 0 | Complete |
| 2 | Register | 5 | 4 | 1 | Complete |
| 3 | Search | 2 | 2 | 0 | Complete |
| 4 | Cart | 3 | 3 | 0 | Complete |
| 5 | Wishlist | 3 | 2 | 1 | Complete |
|  | TOTAL | 16 | 14 | 2 |  |

# 6. Tools & Environments

## 6.1 Test Environment

| Environment | OS | Browser | Notes |
| --- | --- | --- | --- |
| Test / QA | Windows 10 | Google Chrome (latest) | Primary test environment |

## 6.2 Testing Tools

| Tool | Purpose |
| --- | --- |
| Selenium WebDriver (Java) | UI automation framework |
| TestNG | Test execution & reporting |
| Eclipse IDE | Development environment |
| ChromeDriver | Browser driver for Selenium |
| Git & GitHub | Version control and documentation |

# 7. Test Deliverables

Before Testing:

Test plan document, test case sheet, test data preparation.

During Testing:

Automated test execution logs, TestNG HTML reports, defect reports for failed cases.

After Testing:

Final test execution report, bug report log, test summary report.

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria

- The Demo Web Shop website is accessible at https://demowebshop.tricentis.com

- Test environment is configured (JDK, Eclipse, Selenium, TestNG, ChromeDriver installed)

- Test cases are designed, reviewed, and data is prepared

- SRS document has been reviewed

## 8.2 Exit Criteria

- All test cases have been executed

- All critical and high-severity defects are resolved and re-tested

- No open critical or major bugs remain

- Test summary report is completed

## 9. Roles & Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Mohammed Bazzar | QA Engineer | Design test cases, develop automation scripts, execute tests, log defects, prepare summary report |

# 10. Document Approval

| Name | Role | Approval Status | Date |
| --- | --- | --- | --- |
| Mohammed Bazzar | QA Engineer | Approved | June 2026 |